#080419 Android Sticky Scheduler Implementation Schedule

- February 2 – 13 (Sprint 1)
  - View Schedule Activity (Basic)
  - Input New Task Activity
- February 15 – 27 (Sprint 2)
  - Delete Task Activity
  - Edit Task Activity
- March 1 – 13 (Sprint 3)
  - Google Calendar Integration
- March 15 – 27 (Sprint 4)
  - GPS
- March 29 – April 10 (Sprint 5)
  - GPS
- April 12 – April 24 (Sprint 6)
  - View Schedule Activity (Refined)
- April 26 – May 8 (Sprint 7)
  - Notifications Synchronization
  - Widget